🛒  AmazonMini SwiftUI

Project Planning Document

Combine · SwiftUI · Swift Concurrency  |  July 2026

# 1.  Project Overview

AmazonMini is a personal learning project that mimics core Amazon shopping flows using the free DummyJSON API. The primary goal is to master Combine-based reactive programming in SwiftUI, then progressively migrate to Swift Concurrency (async/await) module by module.

Tech stack:

- SwiftUI  — declarative UI

- Combine  — reactive data layer (primary learning focus)

- DummyJSON API  — https://dummyjson.com (free, no auth required for most endpoints)

- Swift Concurrency  — async/await migration in later phase

Current status:

- ProductList screen — partially built

- ProductDetail screen — partially built

# 2.  Modules & Features

## Module 1  —  Products  (In Progress)

API: /products  ·  /products/{id}  ·  /products/search  ·  /products/categories

| Feature | Combine / SwiftUI Concept | DummyJSON Endpoint |
| --- | --- | --- |
| Product list | @Published, sink, flatMap | /products?limit=20&skip=N |
| Pagination (infinite scroll) | loadMoreIfNeeded pattern | /products?limit=20&skip=N |
| Product detail page | NavigationStack, @StateObject | /products/{id} |
| Search with debounce | .debounce(for:scheduler:) operator | /products/search?q= |
| Category filter | filter operator, enum state | /products/categories |
| Pull-to-refresh | .refreshable + PassthroughSubject | /products |

Key Combine win: Debounce on search — fires API only after user stops typing for 0.5 s. This single operator teaches timing-based reactive design.

## Module 2  —  Cart

API: /carts  ·  /carts/add  ·  /carts/update/{id}

| Feature | Combine / SwiftUI Concept | DummyJSON Endpoint |
| --- | --- | --- |
| Add / remove items | @EnvironmentObject for shared state | /carts/add |
| Cart badge on tab bar | Publishing count from CartViewModel | local |
| Quantity stepper | Two-way Binding, @Published | local |
| Cart total (computed) | @Published derived from array | local |
| Sync cart to API | sink, map, error handling | /carts/update/{id} |

Key Combine win: One CartViewModel injected via @EnvironmentObject flows through ProductList → ProductDetail → Cart without prop drilling.

## Module 3  —  Authentication

API: /auth/login  ·  /users/{id}

| Feature | Combine / SwiftUI Concept | DummyJSON Endpoint |
| --- | --- | --- |
| Login form validation | combineLatest on username + password | /auth/login |
| Enable button reactively | map, removeDuplicates | local |
| Token storage | Keychain service abstraction | local |
| Auth-gated navigation | NavigationStack path routing | local |
| User profile page | Nested ViewModels | /users/{id} |

Key Combine win: combineLatest([usernamePublisher, passwordPublisher]) → map to Bool → drives button enabled state. Classic form reactive pattern.

## Module 4  —  Orders

API: /carts/user/{userId}  (simulated as order history)

| Feature | Combine / SwiftUI Concept | DummyJSON Endpoint |
| --- | --- | --- |
| Order history list | map, compactMap operators | /carts/user/{id} |
| Order detail page | Complex model mapping | /carts/{id} |
| Order status badge | Enum + @Published state | local |
| Empty state view | Conditional rendering | local |

## Module 5  —  Search & Discovery

API: /products/search  ·  /products/category/{category}

| Feature | Combine / SwiftUI Concept | DummyJSON Endpoint |
| --- | --- | --- |
| Global search screen | PassthroughSubject for input | /products/search?q= |
| Recent searches (local) | @AppStorage | local |
| Category grid | LazyVGrid, GeometryReader | /products/categories |
| Sort & filter bottom sheet | Combine chain + sheet | local |

## Module 6  —  Wishlist / Favourites

API: None — local persistence only

| Feature | Combine / SwiftUI Concept | DummyJSON Endpoint |
| --- | --- | --- |
| Save / unsave product | CurrentValueSubject | local |
| Persist wishlist | Codable + FileManager | local |
| Wishlist tab | Shared state @EnvironmentObject | local |
| Heart icon toggle | Button + Binding | local |

## Module 7  —  Home Screen

API: Multiple endpoints merged

| Feature | Combine / SwiftUI Concept | DummyJSON Endpoint |
| --- | --- | --- |
| Featured banner (auto-scroll) | Timer.publish — Combine timer | /products?limit=5 |
| Top rated section | sorted + prefix operators | /products |
| By category horizontal scroll | Publishers.MergeMany | /products/category/* |
| Skeleton loading | redacted(reason: .placeholder) | local |

Key Combine win: Publishers.MergeMany fires N category calls in parallel and merges them into one stream — the most advanced operator in the project.

## Module 8  —  Swift Concurrency Migration

After each module stabilises with Combine, migrate it using the pattern below:

| Combine | Async / Await equivalent |
| --- | --- |
| service.fetchProducts().sink { } | await service.fetchProducts() |
| .store(in: &cancellables) | — not needed |
| Publishers.MergeMany | async let / withTaskGroup |
| .debounce(for:scheduler:) | AsyncSequence + .debounce |
| Keychain service | actor for thread-safe token store |

# 3.  Milestones & Timeline

| # | Milestone | Module | Duration | Status |
| --- | --- | --- | --- | --- |
| M1 | ProductList: pagination + debounce search | Module 1 — Products | 1 week | In Progress |
| M2 | ProductDetail: image gallery + add to cart CTA | Module 1 — Products | 3 days | In Progress |
| M3 | Category filter + sort sheet | Module 1 — Products | 3 days | Planned |
| M4 | CartViewModel + @EnvironmentObject wiring | Module 2 — Cart | 1 week | Planned |
| M5 | Cart UI: list, stepper, total, badge | Module 2 — Cart | 4 days | Planned |
| M6 | Login form + combineLatest validation | Module 3 — Auth | 1 week | Planned |
| M7 | Token storage + auth-gated navigation | Module 3 — Auth | 3 days | Planned |
| M8 | User profile page | Module 3 — Auth | 2 days | Planned |
| M9 | Order history from cart API | Module 4 — Orders | 4 days | Planned |
| M10 | Global search + recent history | Module 5 — Search | 1 week | Planned |
| M11 | Category grid + LazyVGrid | Module 5 — Search | 3 days | Planned |
| M12 | Wishlist with local persistence | Module 6 — Wishlist | 4 days | Planned |
| M13 | Home screen: banner + merged publishers | Module 7 — Home | 1.5 weeks | Planned |
| M14 | Skeleton loading + polish | Module 7 — Home | 3 days | Planned |
| M15 | Async/await migration — ProductService | Module 8 — Concurrency | 1 week | Planned |
| M16 | Async/await migration — CartService + Auth | Module 8 — Concurrency | 1 week | Planned |
| M17 | withTaskGroup — Home parallel fetches | Module 8 — Concurrency | 4 days | Planned |
| M18 | Actor — thread-safe token store | Module 8 — Concurrency | 3 days | Planned |

# 4.  Combine Learning Path

Each module is deliberately sequenced to introduce one new Combine concept:

| Milestone | New Combine Operator / Pattern |
| --- | --- |
| M1 — Pagination | @Published, sink, store(in:) |
| M1 — Search | .debounce(for: .milliseconds(500), scheduler: RunLoop.main) |
| M4 — Cart | @EnvironmentObject, PassthroughSubject |
| M6 — Login form | .combineLatest, .map, .removeDuplicates |
| M9 — Orders | .compactMap, .catch, .retry |
| M13 — Home | Publishers.MergeMany, Timer.publish |
| M15 — Migration | async/await replacing sink |
| M17 — Parallel | withTaskGroup replacing MergeMany |
| M18 — Actor | actor keyword, isolated state |

# 5.  Architecture Guidelines

### Folder Structure

- Features/Products/  — ProductListView, ProductDetailView, ProductViewModel

- Features/Cart/      — CartView, CartViewModel

- Features/Auth/      — LoginView, AuthViewModel

- Features/Home/      — HomeView, HomeViewModel

- Services/           — ProductService, CartService, AuthService

- Models/             — Product, Cart, User, Order

- Core/               — NetworkManager, KeychainService, Extensions

### Naming Conventions

- ViewModels: suffix ViewModel — ProductViewModel, CartViewModel

- Services: suffix Service — ProductService, AuthService

- Published props: noun only — products, isLoading, error

- Subjects: suffix Subject — searchQuerySubject

### Error Handling

- All services return AnyPublisher<T, AppError>

- ViewModels map errors to user-facing String via error property

- Views bind to error: String? and show alerts or inline messages

# 6.  DummyJSON API Quick Reference

| Module | Endpoint | Notes |
| --- | --- | --- |
| Products | /products?limit=20&skip=N | Supports pagination |
| Product detail | /products/{id} | — |
| Search | /products/search?q=term | Use with debounce |
| Categories | /products/categories | Returns string array |
| By category | /products/category/{name} | — |
| Login | /auth/login (POST) | Returns token + user |
| User | /users/{id} | Needs token in header |
| Cart list | /carts/user/{userId} | Simulated orders |
| Add to cart | /carts/add (POST) | Returns cart object |

AmazonMini SwiftUI  ·  Arpit B. Parekh  ·  July 2026